# 📄 Test Strategy Document

Project: apo.vwo.com (A/B Testing Platform)
Prepared by: Senior QA Manager (20+ Yrs Experience)
Reviewed by: QA Lead (20+ Yrs Experience)
Date: 3rd May 2025

## 1️⃣   Objective

Ensure the end-to-end functionality, usability, performance, security, and data accuracy of apo.vwo.com, an A/B testing platform, aligning with business and technical requirements.

## 2️⃣   Scope

### ✅ In Scope

- Customer Workflows:

  - User Registration (Sign-up)

  - User Login & Logout

  - Dashboard navigation

  - A/B Test creation, modification & deletion

  - Reporting and analytics viewing

- Account Management:

  - Profile updates

  - Password reset

- Integrations:

  - API Endpoints (A/B test management, user management, analytics)

  - Webhooks & third-party analytics integrations (e.g., Google Analytics)

- Platform Coverage:

  - Web application (Desktop + Mobile browsers)

### ❌ Out of Scope

- Mobile native apps (Android, iOS)

- Internal admin dashboards (for now)

- Third-party billing and payment workflows (handled externally)

## 3️⃣   Focus Areas

| Area | Description |
| --- | --- |
| Functional Correctness | Ensure all user workflows operate as intended |
| Data Accuracy | Ensure correct reporting of A/B test results and metrics |
| UI / Navigation | Consistency, responsiveness, and intuitiveness of UI |
| Performance | Load, stress testing of high-traffic scenarios |
| Security | Vulnerability assessment (OWASP Top 10) |
| Compatibility | Cross-browser and device validation |
| Usability | Accessibility (WCAG 2.1 compliance) and user-friendliness |
| API Reliability | REST API testing (CRUD, auth, error handling) |
| Database Integrity | Backend data correctness and referential integrity |
| Server Log Validation | Ensure error-free server logs for key workflows |

## 4️⃣   Test Approach

| Testing Type | Approach / Tools |
| --- | --- |
| Functional Testing | Manual Testing (Test Scenarios & Cases), Selenium for UI automation |
| API Testing | Postman / Rest Assured (Java) |
| Database Testing | SQL queries using DBeaver |
| Log Validation | Kibana / Splunk (Server log monitoring) |
| Performance Testing | JMeter (Load & Stress Testing) |
| Security Testing | OWASP ZAP / Burp Suite |
| Cross-browser Testing | BrowserStack (Chrome, Firefox, Safari, Edge) |
| Accessibility Testing | Axe, Lighthouse |
| Exploratory Testing | Session-based test charters |
| Regression Testing | Automated regression suite (Selenium + TestNG) |

## 5️⃣    Deliverables

- Functional Test Reports

- API Test Report

- Performance Test Results

- Security Assessment Report

- Cross-browser Compatibility Report

- Usability Evaluation Report

- UAT Sign-off Report

- Test Coverage & Defect Reports

- Automated Test Suite & Execution Logs

## 6️⃣   Team & Schedule

### Team Composition

- 4 QA Engineers (2 Manual, 2 Automation)

- 1 Performance Tester

- 1 Security Tester (part-time)

- 1 Contingency Backup QA (floating)

### Schedule

| Month | Activity |
| --- | --- |
| May | Functional, API, Database & Security Testing |
| June | Performance Testing, Cross-browser Testing |
| July | Usability Evaluation, UAT |
| August | Final Regression Testing & Release Sign-off |

### UAT Participants

- 5 Business Stakeholders

- 5 Beta Users (Early Adopters)

## 7️⃣   Entry & Exit Criteria

| Criteria | Description |
| --- | --- |
| Entry | - All user stories signed-off by Product - Test environment stable & accessible - APIs deployed and documented |
| Exit | - All functional & non-functional tests executed - No Critical/High open defects - Load test SLAs met (Avg Response < 2 sec @ 1000 users) - No OWASP Top 10 Critical/High vulnerabilities - UAT sign-off obtained - 95%+ Test Coverage achieved |

## 8️⃣   Metrics to Track

- Requirement Coverage %

- Test Case Execution %

- Defect Density & Leakage Rate

- API Test Coverage %

- Automation Suite Pass Rate %

- Performance Metrics (TPS, Response time)

- Security Issues count (by severity)

- Usability Issues count

## 9️⃣   Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Frequent UI changes | Early collaboration with Dev + Flexible exploratory testing |
| API schema instability | API Contract Testing + Close dev sync |
| Limited UAT participants | Pre-identify backups from business team |

## 🔟 Tools Stack

| Category | Tool |
| --- | --- |
| Test Management | Jira + Zephyr |
| Automation | Selenium + TestNG |
| API Testing | Postman / Rest Assured |
| Database | DBeaver |
| Log Monitoring | Kibana / Splunk |
| Performance | JMeter |
| Security | OWASP ZAP / Burp Suite |
| Cross-browser | BrowserStack |
| Accessibility | Axe, Lighthouse |
| CI/CD | Jenkins |

## ✅ Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Manager | Venkataramireddy | (signed) | 03-May-2025 |
| QA Lead | Senior QA Lead | (signed) | 03-May-2025 |
| Product Owner | [Name] | (pending) | — |